Task 1
Build the "Unified Data Spine" (RAG + Source Metadata)

- Task: Develop a Retrieval-Augmented Generation (RAG) architecture that preserves source metadata (specifically mapping user entries to the RULER framework).

- Objective: Ensure every AI response includes "Citation-Backed Source Attribution".

- Survival Metric: Reduce hallucination retry costs and prevent "token bloat" in long-form voice journal reflections.

Phase 1: Concept & Architecture Design (Weeks 1–3)
Objective: Establish the foundational architecture for the platform’s data and AI workflow so that future development can scale efficiently and support accurate, citation-backed AI responses.

1. Define the Core Data Schema

Create a structured schema for how all user-generated information will be stored and processed.

Scope:

- Journal entries (text and voice transcripts)

- Emotional tags and scores

- Metadata associated with each entry

Key considerations:

- Timestamp and user identifiers

- Source type (voice journal, text entry, reflection prompt, etc.)

- Emotional classification fields

- Retrieval tags and embeddings for AI processing

Outcome:
A clearly documented data model that standardizes how information flows through the system.

2. Map Entries to the RULER Emotional Intelligence Framework

Implement a classification layer that maps journal entries to the RULER Framework.

The system should categorize entries according to:

- Recognizing emotions

- Understanding emotions

- Labeling emotions

- Expressing emotions

- Regulating emotions

Goal:
Ensure every user interaction can be linked to an emotional competency category for future analytics and AI insight generation.

3. Design the Database Architecture

Plan the underlying storage infrastructure.

This includes:

- Structured database for metadata and emotional classifications

- Vector database for embeddings used in AI retrieval

- Storage for journal transcripts and processed content

The architecture should support:

- efficient retrieval

- scalability

- structured metadata tracking

- integration with AI inference pipelines.

4. Define Retrieval Logic for the RAG System

Design the logic for the Retrieval-Augmented Generation workflow.

The system should:

- Identify relevant journal entries or reflections based on a user query

- Retrieve the most contextually relevant records

- Pass this context to the AI model

- Generate responses grounded in retrieved data.

This retrieval layer must also preserve source metadata to enable citation-backed responses.

Deliverables (End of Phase 1)

By the end of this phase, please provide:

1. System Architecture Diagram

- Visual overview of the entire system

- Data ingestion → storage → retrieval → AI generation pipeline

2. Data Pipeline Plan

- Step-by-step documentation of how data flows from user input to AI output

- Includes ingestion, processing, tagging, storage, and retrieval

3. AI Workflow Specification

- Detailed description of how the AI system operates

- Retrieval logic

- context construction

- response generation

- source attribution framework

Success Criteria for Phase 1

After this stage, the team should have a clear architectural blueprint that allows us to move confidently into the development phase of the AI infrastructure.